Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 29 September |
| --- | --- |
| Team ID | 6ab3d2b20fc666a751b3505e |
| Project Name | AI BlochNest API |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | API Authentication | USN-1 | USN-1As a developer, I can register and generate an API key by providing my email, platform name, and account password. | 2 | High | Backend Team |
| Sprint-1 | API Authentication | USN-2 | As a developer, I will receive an email confirmation with my API token details once registered. | 1 | High | Backend Team |
| Sprint-2 | API Authentication | USN-3 | As a developer, I can authenticate using OAuth via Github for faster developer signup. | 2 | Medium | Frontend/Auth Team |
| Sprint-1 | Content Generation | USN-4 | As an API client, I can send a POST request to /api/v1/generate/blog with a topic to get structured blog content. | 3 | High | AI & Core Backend |
| Sprint-1 | API Authentication | USN-5 | As a user, I can log into the developer dashboard by entering my registered email & password. | 1 | High | Full Stack Team |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 9 | 6 Days | 15 Oct 2026 | 10 Oct 2026 | 9 | 10 Oct 2022 |
| Sprint-2 | 8 | 6 Days | 12 Oct 2026 | 17 Nov 2026 | 8 | 17 Oct 2026 |
| Sprint-3 | 7 | 6 Days | 19 Nov 2026 | 24 Nov 2026 | 7 | 24 Oct 2026 |
| Sprint-4 | 10 | 6 Days | 26 Nov 2026 | 31 Nov 2026 | 10 | 31 Oct 2026 |

Velocity:

Imagine we have a 6-day sprint duration (as per our AI BlogNest API sprint schedule), and the velocity of the team is 20 points per sprint. Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day):

Average Velocity per Day=Total Story PointsSprint Duration in Days=20 points6 days≈3.33 story points per day

(For a standard 10-day sprint cycle with 20 story points):

Average Velocity per Day=20 points10 days=2 story points per day

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is used in our AI BlogNest API development iterations to track the completion of API endpoints, SEO optimization modules, and integration tasks over the sprint duration. It helps the engineering team ensure that all planned user stories (e.g., authentication, rate limiting, and webhook delivery) are on track for timely deployment before the planned release date.